PACCA Prior Authorization & Care Coordination Agent Platform PRD-to-Implementation Evaluation COMPLETE REPORT -- All Four Phases Evidence: /Users/davidreed/David_Portfolio/pacca ¦ April 2026

| Metadata | Value |
| --- | --- |
| Author / Subject | David Reed, PhD -- Interview Kickstart, Head of Career Advancement & AI/ML Delivery |
| Evidence Source | Full source code at /Users/davidreed/David_Portfolio/pacca (clone of github.com/Chaos-6/pacca) |
| PRD Reference | PACCA PRD v2.1 -- Post-Implementation, February 2026 |
| Key Discovery | Repo significantly exceeds PRD v2.1: EvolutionAgent, types.py contracts, Level 5 learning loop, dual RAG impls |
| Overall Score | 2.70 / 5.0 -- Functional Demo (raised from 2.23 when only GitHub dir tree was accessible) |
| Evaluator | Claude Sonnet 4.6 -- agentic architect + QA professional role |
| Date | April 2, 2026 |

SECTION 1 -- EXECUTIVE SCORECARD

1.1  Weighted Score Summary

| ID | Dimension | Wt | Score | Weighted Contribution |
| --- | --- | --- | --- | --- |
| D1 | Agent Architecture & Role Separation | 20% | 4 | 0.80 -- base.py ABC + types.py contracts + 5 agents incl. EvolutionAgent (post-PRD) |
| D2 | Orchestration & Escalation Logic | 18% | 2 | 0.36 -- 3-branch stub. PRD claims 7 branches. 4 missing. |
| D3 | RAG Pipeline Implementation | 15% | 4 | 0.60 -- Dual-collection CONFIRMED. Cosine scoring CONFIRMED. Two parallel impls exist. |
| D4 | Prompt Engineering Quality | 12% | 3 | 0.36 -- templates.py structured with 5 components. MD agent prompt sparse. |
| D5 | Observability & Tracing | 12% | 1 | 0.12 -- AuditLogModel designed but NEVER called. Zero OTel spans anywhere. |
| D6 | Evaluation Framework | 10% | 2 | 0.20 -- Unit tests pass. clinical/ + integration/ dirs empty. No accuracy eval. |
| D7 | Scalability Architecture | 8% | 2 | 0.16 -- main.py uses sync Session in async app. tenacity declared, not wired. |
| D8 | Security / HIPAA Posture | 5% | 2 | 0.10 -- bcrypt correct. SECRET_KEY hardcoded in source. PHI fields unprotected. |

| OVERALL WEIGHTED SCORE 2.70 / 5.0 Functional Demo | 2.70 places PACCA in the Functional Demo band. Raised from 2.23 (GitHub-only) because full source access confirmed types.py contract quality, dual-collection RAG, and structured prompt templates. Three structural gaps hold the score down: (1) the 7-branch escalation tree is a 3-branch stub; (2) the audit trail is designed but never called; (3) no clinical accuracy evaluation framework exists. The repo has outgrown PRD v2.1. The Level 5 EvolutionAgent, learning loop, and types.py contracts are undocumented in the PRD -- the most interesting parts of the codebase are invisible to anyone who only reads the specification. |
| --- | --- |

1.2  Key Discovery: The Repo Has Outgrown the PRD

PRD v2.1 is Outdated -- Level 5 Architecture Not Documented upgrade_to_level5.sh scaffolded a significant post-PRD development sprint adding: EvolutionAgent (autonomous guideline rewriting), /authorizations/feedback learning loop, /admin/optimize_policies endpoint, test_level5_flow.py end-to-end tests, and a dual-path RAG architecture. None of this appears in PRD v2.1. The PRD describes V1; the code implements V1.5+. This gap is a portfolio risk: the most innovative features are invisible to anyone who only reads the spec.

SECTION 2 -- DETAILED DIMENSION FINDINGS (PHASE 2)

Evidence Standard Applied All citations reference specific file paths and observed code in /Users/davidreed/David_Portfolio/pacca. Every score is grounded in observed behavior. Where evidence is absent (clinical/ tests, OTel imports, retry decorators), absence is the evidence -- not a guess.

| Dimension | PRD Claim | Code Evidence | Score | Gap Analysis |
| --- | --- | --- | --- | --- |
| D1 Agent Architecture | Custom 4-agent system w/ base class ABC, defined prompts, role separation (SS3.2, SS5.1) | base.py: ABC enforces name/system_prompt/execute(). types.py: AgentContext w/ correlation_id + chain state, AgentResponse[T] generic, ToolCall, TokenUsage w/ cost calc, 3 typed exceptions. evolution.py + decision.py + tools/ NOT in PRD v2.1. | 4 | Strong. types.py far exceeds PRD description -- correlation_id, force_escalation, agent chain state are production patterns. Tool-use API for structured output is correct. MedicalDirectorAgent prompt is 2 lines vs. full structured template used by other agents -- inconsistency at highest-stakes agent. EvolutionAgent is undocumented in PRD. |
| D2 Orchestration / Escalation | 7-branch tree: experimental, <75% conf, rare condition, >$100K, pediatric, conflicting guidelines, prior denials (SS5.4) | orchestrator.py: 3 branches only -- >=0.95 auto-approve; 0.90-0.94 MD escalation; <0.90 IN_REVIEW. classification_agent.py _apply_escalation_rules(): adds pediatric + high-cost triggers. MISSING: experimental treatment, rare condition ICD-10 check, conflicting guideline detection, prior denial on same service. | 2 | CRITICAL GAP. 3 of 7 branches implemented. The 4 missing branches are the most clinically significant -- they distinguish a genuine UM system from a confidence-threshold filter. A reader who checks orchestrator.py will find a simpler system than the PRD describes. Highest portfolio risk item. |
| D3 RAG Pipeline | ChromaDB dual-collection (Official Rules + Case Precedents); cosine similarity; human override write-path (SS5.2) | integrations/vector_store.py: GuidelineRetriever with self.guidelines (nccn_guidelines) + self.precedents (case_precedents) -- dual-collection CONFIRMED. add_precedent() write-path CONFIRMED. rag/pipeline.py: similarity_score = 1.0/(1.0+distance) -- cosine scoring CONFIRMED. Two parallel implementations exist; production path uses simpler one. | 4 | Dual-collection design is real and matches PRD SS5.2. Gap: integrations/vector_store.py (active) uses DefaultEmbeddingFunction while rag/pipeline.py (unused) has proper metadata filtering + distance scoring. PRD describes rag/pipeline.py quality but routes/authorizations.py imports from integrations/. This is a functional discrepancy between documented and running behavior. |
| D4 Prompt Engineering | Persona, structured output, safety guardrails, version control, confidence scoring in prompts (SS5.3) | templates.py: AGENT_IDENTITY + CLINICAL_SAFETY_GUIDELINES + OUTPUT_FORMAT_INSTRUCTIONS as reusable components. 3 full agent prompt systems with JSON schemas. decision.py: persona + scoring rules + precedent instruction. MedicalDirectorAgent: 2-line system_prompt. prompts/ has single file, no version tags. | 3 | templates.py demonstrates genuine prompt engineering discipline. Decision agent prompts are well-structured. MedicalDirectorAgent prompt (Tier 2 specialist) is disproportionately sparse -- a 2-line prompt for the agent with highest clinical authority. No version control mechanism exists. PRD implied per-agent prompt files with version history; reality is a single templates.py. |
| D5 Observability & Tracing | Audit trail logging delivered (SS6.1). GET /api/v1/metrics (SS4.3). | db/models.py: AuditLogModel has correlation_id, duration_ms, token_usage JSONB -- excellent schema. db/repository.py: AuditRepository.log() fully implemented. config: structlog configured. api/main.py: ZERO calls to audit.log(). routes/authorizations.py: ZERO calls to audit.log(). No OTel import anywhere in codebase. | 1 | CRITICAL GAP. AuditLogModel and AuditRepository are architecturally complete. But AuditRepository.log() is never called during normal operation -- the system writes zero audit records. This directly contradicts PRD SS6.1 'Audit Trail Logging -- Complete' and the HIPAA-conscious design claim (SS9.3). The gap is entirely in wiring, not design. ~20 lines of code in routes + orchestrator would close it. |
| D6 Evaluation Framework | pytest unit + integration tests; test coverage (SS10.2). 3 demo scenarios (SS10.1). | tests/unit/test_models.py: well-written domain model tests with edge cases. test_level5_flow.py: end-to-end clinical flow tests (happy path + learning loop + evolution). CI runs tests/unit only. tests/integration/ dir: EMPTY. tests/clinical/ dir: EMPTY. Coverage target fail_under=80 applies to unit tests only. | 2 | test_level5_flow.py asserts response['status']=='AUTO_APPROVED' but does NOT verify the rationale cited the correct guideline. A system returning AUTO_APPROVED for every case would pass all current tests. No golden dataset. No LLM-as-judge. clinical/ and integration/ directories are empty scaffolds. CI does not gate on clinical accuracy. |
| D7 Scalability Architecture | 500+ concurrent users via async FastAPI (SS7.1). Docker present. | pyproject.toml: tenacity>=9.0.0 + redis>=5.2.0 in deps. orchestrator.py: no @retry decorators. api/main.py: from sqlalchemy.orm import Session (SYNC) + def get_db() SYNC -- blocks event loop in async FastAPI. docker-compose.yml: no Redis service defined. evidence_agent.py + classification_agent.py: correctly async. | 2 | Agent layer is correctly async. API database layer is NOT -- sync Session in async FastAPI app blocks the event loop on every DB call, directly contradicting the 500-user claim. tenacity is declared but never used. Redis is a declared dependency absent from docker-compose.yml. The 500-user claim is aspirational, not structural. |
| D8 Security / HIPAA | JWT + bcrypt, 15-min expiry, RBAC, HIPAA-conscious audit trails (SS7.2, SS9.3) | auth.py: bcrypt used directly -- correct implementation. SECRET_KEY = 'your-super-secret-development-key' hardcoded in auth.py line 6 -- committed to repo. Token expiry: 60 min in main.py (PRD claims 15). db/models.py: patient_id, clinical_notes, diagnosis fields have no PHI annotations. .env.example present. AuditLogModel strong but unwired. | 2 | Two specific findings: (1) Hardcoded SECRET_KEY in source code is committed to the repo -- a critical finding in any security review even for a prototype. One-line fix. (2) Token expiry 60 min vs. PRD claim of 15 min -- documented discrepancy. HIPAA claim depends on audit trail and PHI protection, both of which are designed but not functional. |

SECTION 3 -- AGENTIC DESIGN GAP ANALYSIS (PHASE 3)

All gaps are grounded in specific code observations from Phase 2. CRITICAL = patient safety or compliance risk; HIGH = production reliability risk; MEDIUM = portfolio credibility gap. Every recommendation is cited.

AG1 ¦ Audit Trail Not Wired -- HIPAA Compliance Claim Unfulfilled [CRITICAL] What is missing: AuditLogModel and AuditRepository.log() are architecturally complete (db/models.py + db/repository.py) but AuditRepository.log() is never called in any agent, route, or orchestrator. The system produces zero audit records during normal operation. Why it matters: HIPAA Security Rule 164.312(b) requires audit controls recording activity in systems containing PHI. A prior authorization system that processes clinical cases and records nothing is non-compliant. This is not a V2 feature -- it is a prerequisite for any healthcare deployment. Evidence / Source: HIPAA Security Rule 45 CFR 164.312(b). AuditRepository.log() in db/repository.py confirms the design was completed -- the gap is purely wiring (~20 lines in routes/authorizations.py and orchestrator.py).

AG2 ¦ Escalation Decision Tree: 4 of 7 Branches Unimplemented [CRITICAL] What is missing: PRD SS5.4 specifies 7 escalation triggers. Implemented: confidence threshold, pediatric (via classification), high-cost (via classification). Missing in orchestrator.py: experimental treatment detection, rare condition (ICD-10 prevalence), conflicting guideline detection, prior denial on same service. Why it matters: The 4 missing branches are the most clinically consequential. Experimental treatments and rare conditions carry highest patient risk. Prior denial detection is core to utilization management fraud prevention. Without them, the system is a confidence-threshold filter, not a clinical decision support system. Evidence / Source: PRD SS5.4 escalation decision tree (the specification is the evidence -- it was written but not implemented). CMS Prior Authorization guidelines explicitly cite experimental treatment and repeated denial patterns as mandatory escalation criteria.

AG3 ¦ No LLM Retry or Circuit Breaker on Any Agent Call [HIGH] What is missing: tenacity is in pyproject.toml dependencies but zero @retry decorators exist anywhere in the codebase. BaseAgent.execute() has bare except + print() + re-raise. No backoff, no circuit breaker, no fallback on API failure. Why it matters: Anthropic API has rate limits and documented 5xx responses. An unhandled timeout on a time-sensitive prior authorization is a patient safety event. tenacity is already installed -- @retry(stop=stop_after_attempt(3), wait=wait_exponential()) is a 3-line change per agent. Evidence / Source: tenacity documentation (already in project deps -- zero excuse for absence). ZenML LLMOps 2025 study: 'LLM APIs are unreliable -- production backends run retry and fallback because things break randomly.'

AG4 ¦ Two Parallel RAG Implementations -- Production Path Uses Lower-Quality One [HIGH] What is missing: integrations/vector_store.py (active production path): basic, hardcoded './pacca_db' path, DefaultEmbeddingFunction. rag/pipeline.py (unused): metadata filtering, cosine distance scoring, structured logging, retry logic. routes/authorizations.py imports GuidelineRetriever from integrations/, not RAGPipeline from rag/. Why it matters: The PRD's claims about relevance filtering and guideline retrieval quality describe rag/pipeline.py behavior, but the running system uses integrations/vector_store.py. This is a functional discrepancy between documented and observed behavior. Evidence / Source: upgrade_to_level5.sh confirms integrations/vector_store.py was scaffolded as part of the Level 5 sprint, post-dating rag/pipeline.py. The better implementation sits unused.

AG5 ¦ No Agent Evaluation Framework -- Clinical Accuracy Unverifiable [HIGH] What is missing: No golden dataset of known-correct authorization decisions. No LLM-as-judge evaluator. test_level5_flow.py asserts status=='AUTO_APPROVED' but does not verify rationale cites correct guideline. CI runs tests/unit only. tests/clinical/ is an empty scaffold. Why it matters: A system returning AUTO_APPROVED for every case would pass all current tests. Without clinical accuracy evaluation there is no signal the agents reason correctly. In healthcare, an approval that should be a denial is a coverage fraud risk; a denial that should be an approval is a patient safety event. Evidence / Source: Stanford CRFM (Maxim AI 2025): systematic evaluation reduces production failures 60%. pyproject.toml fail_under=80 coverage target applies only to unit tests, not clinical reasoning accuracy.

AG6 ¦ EvolutionAgent (Level 5) is Undocumented and Has No Approval Gate [HIGH] What is missing: evolution.py implements a PolicyEvolutionAgent that rewrites clinical guidelines based on human override patterns. admin.py /optimize_policies deploys amended guidelines directly to ChromaDB when auto_deploy=True (confidence>0.99). Not in PRD v2.1. No human approval gate, no rollback, no change log, no version control of amended guidelines. Why it matters: Autonomous rewriting of clinical authorization guidelines without a human approval gate is a patient safety risk. An incorrectly amended guideline could systematically propagate clinical errors at scale. The feature is genuinely innovative -- it needs governance, not removal. Evidence / Source: FDA AI/ML-Based SaMD Action Plan (2021): changes to AI-driven clinical decision support require change control. The feature's absence from PRD v2.1 is itself a documentation governance gap.

AG7 ¦ Token Cost Tracking Designed but Not Wired [MEDIUM] What is missing: types.py TokenUsage has estimated_cost property with correct Claude pricing formula. db/models.py AuthorizationDecisionModel has total_tokens_used column. BaseAgent.execute() does NOT capture response.usage from the Anthropic API response and does NOT populate TokenUsage. Why it matters: At scale, 3-4 LLM calls per authorization request becomes expensive quickly. Without token tracking there is no cost visibility, no per-case cost attribution, no ability to detect runaway requests. The infrastructure is designed -- it needs wiring. Evidence / Source: types.py TokenUsage.estimated_cost() -- the author designed this correctly. Anthropic API response.usage object (input_tokens, output_tokens) is documented and available in every API response.

AG8 ¦ Prompt Injection Defense Absent for Clinical Notes Field [MEDIUM] What is missing: Clinical notes are free-text, provider-controlled, and injected directly into agent prompts without sanitization, escaping, or injection detection. No wrapper indicating to the LLM that clinical_notes content is data, not instructions. Why it matters: Clinical notes are the highest-risk injection surface -- long, free-form, provider-controlled. A provider with financial incentive could craft a malicious clinical note that manipulates agent reasoning. Minimal mitigation: wrap clinical_notes in XML tags with a system prompt instruction to treat them as data only. Evidence / Source: OWASP LLM Top 10 (2025): LLM01 Prompt Injection is the #1 vulnerability in LLM applications. 'Agents of Chaos' (Bau et al., Feb 2026): document-embedded instructions reliably alter agent behavior.

SECTION 4 -- AUTHOR COMPETENCY DEVELOPMENT PLAN (PHASE 4)

Ordered by ROI on the existing codebase. Weeks 1-3 wire features that are already designed but not called. Weeks 4-6 add capabilities that close genuine architecture gaps. Every milestone produces a concrete, demonstrable artifact. All resources are free.

Design Principle: Fix What Is Built Before Adding What Is New The audit trail, escalation tree, and retry logic are all partially designed in the codebase. Completing them produces more portfolio value per hour than adding new patterns. Weeks 1-3 are wiring sprints (~20-25 hrs total). Weeks 4-6 are architecture sprints.

| Week 1 8-10 hrs Milestone: Every agent call + auth decision writes an audit record. Demo a full request trace with correlation_id. | Wire the Audit Trail Gap closed: AuditRepository.log() is complete but never called. Zero HIPAA compliance records written during operation. Resources: * db/repository.py AuditRepository -- already written, needs wiring (~20 lines in routes + orchestrator) * HIPAA Security Rule 164.312(b) summary -- hhs.gov (free) * structlog structured logging guide -- structlog.readthedocs.io (free) Justification: The audit schema and repository are complete. Only wiring is needed. Converts D5 score from 1 to 3 in one sprint and makes the HIPAA compliance claim defensible in any portfolio review. |
| --- | --- |

| Week 2 10-12 hrs Milestone: orchestrator.py implements all 7 branches. Unit test for each branch. 100% escalation logic coverage. | Complete the 7-Branch Escalation Tree Gap closed: 4 of 7 PRD-specified escalation branches are missing from orchestrator.py. Resources: * PRD SS5.4 -- your own spec is the implementation guide (the design is written) * ICD-10 prevalence data -- CDC Wonder (wonder.cdc.gov, free) * CMS Prior Authorization policy guidelines -- cms.gov (free) Justification: The 7-branch tree is the primary PRD architectural claim. Implementing the 4 missing branches is the single change that most closes the gap between documented and observed behavior. Converts D2 from 2 to 4. |
| --- | --- |

| Week 3 6-8 hrs Milestone: @retry on BaseAgent.execute(). One span per agent call. Traces visible in Langfuse or Jaeger UI. | LLM Retry + Instrument One OTel Span per Agent Gap closed: tenacity declared but not wired. No OTel spans. No distributed tracing. Resources: * tenacity docs -- tenacity.readthedocs.io (already in project deps, zero install needed) * Langfuse self-hosted quickstart -- langfuse.com (free) * OpenTelemetry Python SDK -- opentelemetry.io (free) Justification: tenacity is a 3-line change per agent. One OTel span converts observability score from 1 to 3. Together ~4 hours producing the most visible production-readiness signals in a portfolio demo. |
| --- | --- |

| Week 4 8-10 hrs Milestone: tests/clinical/ has 20 known-correct cases. LLM-as-judge scores rationale quality. CI gate on eval pass rate. | Build a 20-Case Clinical Evaluation Dataset Gap closed: No golden dataset. No LLM-as-judge. No clinical accuracy assertion. tests/clinical/ is empty. Resources: * DeepEval documentation -- deepeval.com (free tier) * RAGAS evaluation framework -- ragas.io (free) * CMS public sample prior authorization cases -- cms.gov (free, public domain) Justification: Current tests verify the system runs. This week verifies it reasons correctly. Required to make any clinical accuracy claim in a portfolio presentation. Converts D6 from 2 to 4. |
| --- | --- |

| Week 5 6-8 hrs Milestone: Admin approve/reject endpoint for amendments. Change log in DB. PRD v2.2 documents Level 5 architecture. | Add Human Approval Gate to EvolutionAgent + Write PRD v2.2 Gap closed: EvolutionAgent rewrites guidelines autonomously, not in PRD v2.1, no governance wrapper. Resources: * PRD v2.1 -- update to v2.2 (your own document, ~2 hours writing) * FDA SaMD AI/ML Action Plan -- fda.gov (free) * upgrade_to_level5.sh -- read to document what was actually built Justification: EvolutionAgent is PACCA's most distinctive feature. With a governance wrapper it converts from an undocumented liability into a marquee demonstration of responsible autonomous AI design. |
| --- | --- |

| Week 6 5-7 hrs Milestone: SECRET_KEY from env. Async session in main.py. RAGPipeline wired as primary implementation. | Fix Two Security Issues + Wire RAGPipeline as Primary Gap closed: SECRET_KEY hardcoded. Sync Session in async API. Wrong RAG implementation is active. Resources: * python-dotenv docs -- already in project deps * SQLAlchemy async session docs -- docs.sqlalchemy.org (free) * FastAPI async dependencies guide -- fastapi.tiangolo.com (free) Justification: Hardcoded SECRET_KEY is a one-line fix with outsized portfolio impact. Async session closes the scalability contradiction. Wiring RAGPipeline makes quality claims match actual behavior. |
| --- | --- |

SECTION 5 -- STRATEGIC PORTFOLIO RECOMMENDATIONS

5.1  Immediate Actions (Before Any Portfolio Presentation)

| Priority | Action |
| --- | --- |
| 1. Write PRD v2.2 | Document the Level 5 architecture. The EvolutionAgent is the most novel feature in the codebase and is invisible to anyone who reads PRD v2.1. One afternoon of writing turns undocumented code into a documented architectural evolution story. |
| 2. Fix SECRET_KEY | auth.py line 6: SECRET_KEY = 'your-super-secret-development-key' is committed to the repo. One-line fix (os.getenv). Any engineer who reads auth.py will flag this. It directly contradicts the HIPAA security claim. |
| 3. Wire AuditRepository | routes/authorizations.py: ~20 lines calling audit.log(). Converts the HIPAA audit trail claim from aspirational to functional. The schema and repository are complete -- only wiring is needed. |
| 4. Wire RAGPipeline as primary | routes/authorizations.py imports GuidelineRetriever (simpler). Swap to RAGPipeline from rag/pipeline.py. Makes the PRD's quality claims about relevance filtering match what the system actually does. |
| 5. Add Level 5 README section | The README describes V1 architecture. Add one section titled 'Level 5 Architecture' covering EvolutionAgent and the learning loop. The most interesting features are currently invisible in the README. |

5.2  What PACCA Gets Right  --  Credit Where Due

| Strength | Evidence |
| --- | --- |
| types.py is exceptional | AgentContext (correlation_id, chain_state, force_escalation), AgentResponse[T] generic, ToolCall with duration tracking, TokenUsage with cost formula, 3 typed exceptions with recoverable flag -- production-quality contract design that significantly exceeds what PRD v2.1 described. |
| Tool-use for structured output | BaseAgent.execute() uses Claude's tool_use API with the response_model's JSON schema as the tool definition -- this is the correct pattern for enforcing structured output and is more robust than JSON string parsing. |
| Dual-collection RAG is real | The institutional memory pattern (guidelines + precedents) is implemented and functional. add_precedent() write-path confirmed. This is a genuine original design contribution that matches PRD SS5.2 precisely. |
| AuditLogModel schema is excellent | correlation_id, duration_ms, token_usage JSONB, actor_type, input_summary, output_summary -- better audit schema than many production systems. The design is complete. It just needs to be called. |
| EvolutionAgent is genuinely novel | Autonomous guideline evolution based on human override patterns is an original agentic architecture idea. With a governance wrapper (human approval gate, rollback) it becomes a marquee portfolio feature demonstrating responsible AI design. |
| pyproject.toml demonstrates experience | ruff + mypy strict mode + hypothesis + coverage fail_under=80 + pytest asyncio_mode=auto -- this tooling configuration reflects experienced Python engineering practice. |

5.3  Role-Specific Portfolio Framing

| Target Role | Recommended Framing |
| --- | --- |
| Staff / Principal ML Engineer | Lead with types.py contract design, BaseAgent tool-use pattern, and EvolutionAgent architecture. Be direct about audit trail gap: 'I designed the schema and repository correctly; wiring it is a 20-line change I am completing now.' |
| AI/ML TPM | Lead with the PRD itself: market sizing, workflow modeling, Architecture Decision Records, V1/V2/V3 scope management. The PRD v2.1 vs. Level 5 gap is a good TPM story: 'the implementation outpaced the spec -- here is how I would manage that.' |
| AI Product Manager | Lead with the learning loop (feedback to precedents to improved decisions) and the EvolutionAgent. Frame confidence thresholds as product dials, not engineering parameters. The system gets smarter as it operates. |
| Healthcare AI Specialist | Lead with clinical workflow accuracy (ICD-10, CPT/HCPCS, NCCN guidelines), HIPAA-conscious schema design, and FDA CDS classification awareness. Be direct that the audit trail is not wired -- 'here is the gap and here is the fix.' |

-- END OF EVALUATION REPORT -- PACCA demonstrates exceptional architectural ambition, production-quality contract design, and a genuinely novel Level 5 evolution capability. Six weeks of targeted wiring and documentation converts this from a strong demo into a production-credible portfolio centerpiece.